portman

Local Port Registry CLI

Product Requirements Document

| Author | Allan Smeyatsky — Smeyatsky Labs |
| --- | --- |
| Version | 1.0 — Initial Release |
| Date | March 2026 |
| Initiative | RUSTY — Learn Rust Through Real Projects |
| Status | Draft — Ready for Development |
| Repository | github.com/smeyatsky-labs/portman (proposed) |

portman is a zero-dependency command-line tool written in Rust that gives developers a single, authoritative source of truth for localhost port assignments across all their projects — eliminating the friction of port conflicts and the cognitive overhead of remembering "which app runs on what".

# 1. Executive Summary

Every developer running multiple local services has experienced it: two projects both want port 3000, or you can't remember whether your TraderBot API is on 8080 or 8420, or you spin up a new micro-service only to find it silently conflicts with something already running.

portman is a lightweight, single-binary CLI that maintains a persistent registry of port-to-project assignments at ~/.portman/registry.json. It is advisory (not OS-enforced), which makes it simple, fast, and universally portable. The value is coordination between your own projects — not OS-level socket locking.

As the third project in the RUSTY initiative, portman is deliberately scoped to teach idiomatic Rust (ownership, error propagation, CLI design, serde) while shipping a tool with genuine daily utility across the entire Smeyatsky Labs portfolio.

# 2. Problem Statement

## 2.1 The Port Chaos Problem

When running multiple projects simultaneously — TraderBot, StackLens, TestForge, Forge, ClaudeGuard, and others — there is no system-level coordination between which port each service uses. This leads to:

- Silent port conflicts causing services to fail on startup with cryptic EADDRINUSE errors

- Cognitive overhead remembering which port each of ~10+ active projects uses

- Time lost scanning ps aux or lsof output to diagnose conflicts

- Inconsistency between local dev, Docker Compose, and environment variables

- Onboarding friction when colleagues (e.g. TraderBot NDA contributor) join a project

## 2.2 Existing Workarounds and Their Failures

Current workarounds all have significant gaps:

- Spreadsheet / Notion table: manual, not CLI-accessible, quickly goes stale

- lsof -i / netstat: shows what is running, not what is reserved

- Hard-coded .env values: no cross-project visibility, no conflict detection

- Docker port mapping: useful within containers, does not solve host-level coordination

# 3. Goals and Non-Goals

## 3.1 Goals

- Provide a single CLI command to assign, release, and inspect local port reservations

- Persist assignments in a human-readable JSON file that can be version-controlled in a dotfiles repo

- Show live socket status (is a port actually in use right now?) alongside registry state

- Suggest the next available port in a configured range

- Ship as a single compiled binary with no runtime dependencies (no Node, no Python)

- Serve as a vehicle for learning idiomatic Rust: clap, serde, std::net, error handling

## 3.2 Non-Goals

- OS-level port locking — portman cannot prevent other processes from binding a reserved port

- Network traffic proxying or port forwarding

- Integration with Docker, Kubernetes, or cloud infrastructure

- GUI or web dashboard (v1 is pure CLI)

- Multi-machine or team-shared registries (v1 is single-developer, single-machine)

# 4. Target Users

## 4.1 Primary User

Allan Smeyatsky — running 10+ concurrent local services across the Smeyatsky Labs portfolio. Needs a fast, terminal-native tool that integrates into existing workflows without ceremony.

## 4.2 Secondary Users

- Colleagues joining projects under NDA/contributor agreements (e.g. TraderBot collaborator) who need to understand port assignments quickly

- Any developer maintaining a large number of simultaneous local services

- The open source community — portman is a candidate for public release on crates.io

# 5. Command Design (v1 CLI Surface)

## 5.1 Command Reference

| Command | Flags | Description |
| --- | --- | --- |
| portman assign <name> <port> | --force | Reserve a port for a named project. Fails if port is already assigned unless --force is passed. |
| portman release <name> | --all | Free the port assigned to a project. Use --all to clear the entire registry. |
| portman list | --json, --active | Show all assignments with live socket status. --active filters to ports currently in use. --json outputs machine-readable JSON. |
| portman check <port> |  | Report whether a port is free in the registry and free on the OS socket level. |
| portman next | --from, --range | Suggest the next unassigned port. --from <N> starts the search from N. --range <start>-<end> constrains the search window. |
| portman status | --watch | Show all assigned ports with live process info (PID, process name). --watch refreshes every 2s. |
| portman export | --format | Export the registry as JSON or shell export statements suitable for sourcing in .env files. |
| portman import <file> | --merge | Import assignments from a JSON file. --merge preserves existing entries; default overwrites. |

## 5.2 Example Session

# Assign ports for the active project portfolio $ portman assign traderbot 8420 ✓ Assigned traderbot → 8420 $ portman assign stacklens 8421 ✓ Assigned stacklens → 8421 $ portman assign testforge 8422 ✓ Assigned testforge → 8422 # List all assignments with live status $ portman list PROJECT PORT STATUS traderbot 8420 ● RUNNING (PID 23481) stacklens 8421 ○ idle testforge 8422 ○ idle claudeguard 8430 ○ idle forge 8440 ● RUNNING (PID 29104) # Find the next available port from 8420 $ portman next --from 8420 Next available: 8423 # Check a specific port $ portman check 8420 Registry: assigned to traderbot Socket: in use by PID 23481 (node)

# 6. Data Model

## 6.1 Registry File

The registry lives at ~/.portman/registry.json. It is a flat JSON object designed to be human-readable, diff-friendly, and safe to commit to a dotfiles repository.

{ "version": 1, "assignments": { "traderbot": { "port": 8420, "assigned_at": "2026-03-05T08:12:00Z", "notes": "FastAPI backend" }, "stacklens": { "port": 8421, "assigned_at": "2026-03-05T08:13:00Z", "notes": "Cloud Run local" }, "testforge": { "port": 8422, "assigned_at": "2026-03-05T08:14:00Z", "notes": "Dashboard API" }, "claudeguard": { "port": 8430, "assigned_at": "2026-03-05T09:00:00Z", "notes": "" }, "forge": { "port": 8440, "assigned_at": "2026-03-05T09:05:00Z", "notes": "SaaS generator" } }, "config": { "default_range_start": 8400, "default_range_end": 8999 } }

## 6.2 Rust Data Structures

#[derive(Serialize, Deserialize, Debug)] struct Registry { version: u32, assignments: HashMap<String, Assignment>, config: RegistryConfig, } #[derive(Serialize, Deserialize, Debug)] struct Assignment { port: u16, assigned_at: String, // ISO 8601 notes: Option<String>, } #[derive(Serialize, Deserialize, Debug)] struct RegistryConfig { default_range_start: u16, default_range_end: u16, }

# 7. Architecture and Technical Design

## 7.1 Crate Dependencies

| Crate | Version | Purpose |
| --- | --- | --- |
| clap | 4.x | CLI argument parsing with derive macros — teaches Rust proc macros |
| serde | 1.x | Serialisation framework — core Rust skill |
| serde_json | 1.x | JSON registry persistence |
| dirs | 5.x | Cross-platform home directory resolution (~/.portman) |
| colored | 2.x | Terminal colour output for status indicators |
| chrono | 0.4.x | ISO 8601 timestamps for assignment metadata |
| std::net | stdlib | TcpListener for live socket availability checks — zero external dep |

## 7.2 Project Structure

portman/ ├── Cargo.toml ├── README.md ├── src/ │ ├── main.rs # CLI entry point, clap definitions │ ├── commands/ │ │ ├── mod.rs │ │ ├── assign.rs # assign / release │ │ ├── list.rs # list / status │ │ ├── check.rs # check / next │ │ └── export.rs # export / import │ ├── registry.rs # Registry struct, load/save, locking │ ├── socket.rs # TcpListener port liveness checks │ └── error.rs # Custom error types with thiserror └── tests/ ├── integration.rs └── fixtures/ └── sample_registry.json

## 7.3 Port Liveness Check

Socket availability is tested by attempting to bind a TcpListener to 0.0.0.0:<port>. If binding succeeds, the port is free; the listener is immediately dropped. This is stdlib-only — no external network crates required. This is an important Rust lesson: ownership means the socket is released the moment the binding goes out of scope.

use std::net::TcpListener; pub fn is_port_free(port: u16) -> bool { TcpListener::bind(("127.0.0.1", port)).is_ok() }

# 8. RUSTY Initiative — Learning Objectives

portman is the third project in the RUSTY plan, positioned after stacklens-cli (file I/O, basic CLI) and forge-runner (subprocess management). It consolidates the following Rust skills:

Ownership and Borrowing

- Registry struct is owned by a single load/save cycle per command invocation

- TcpListener demonstrates RAII: socket released when binding drops out of scope

- HashMap<String, Assignment> exercises clone-vs-borrow decisions in iteration

Error Handling

- Custom error enum using thiserror covering IO errors, JSON parse failures, and port conflicts

- The ? operator propagated through all command functions returning Result<(), PortmanError>

- User-facing error messages vs internal error chains

CLI Design with clap

- Derive macros for zero-boilerplate subcommand parsing

- Enum-based dispatch: each subcommand maps to a variant

- Global flags (--json, --quiet) inherited by all subcommands

Serialisation

- serde derive on Registry and Assignment structs

- Pretty-printing vs compact JSON output

- Handling schema evolution with #[serde(default)]

# 9. Milestones and Delivery Plan

| Milestone | Deliverables | Target |
| --- | --- | --- |
| v0.1 — Scaffold | Cargo project, clap skeleton, registry.rs load/save, basic assign + list working | Weekend 1 |
| v0.2 — Core Commands | All 6 commands working, socket liveness check, colored output, error handling | Weekend 2 |
| v0.3 — Polish | portman next, portman export/import, --json flag, integration tests | Weekend 3 |
| v1.0 — Release | README, crates.io publish, GitHub release, install via cargo install portman | Week 4 |
| v1.1 — Watch Mode | portman status --watch with crossterm, auto-release detection on process exit | Future |
| v2.0 — Daemon Mode | Background portman daemon with file watcher, auto-release on process exit | Future |

# 10. Acceptance Criteria

## v1.0 Definition of Done

- portman assign, release, list, check, next, status, export, import all function correctly

- Registry persists correctly across invocations including CLI restarts and machine reboots

- Assigning an already-assigned port returns a clear error without corrupting the registry

- portman list accurately reflects both registry state and live OS socket status

- Single binary installs globally via cargo install portman with no external runtime

- README documents all commands with examples matching the session in Section 5.2

- Integration tests cover the assign/conflict/release cycle and JSON round-trip

- portman next correctly skips both registry-assigned and OS-occupied ports

# 11. Portfolio Integration

## 11.1 Recommended Port Assignments

| Project | Port | Notes |
| --- | --- | --- |
| traderbot | 8420 | AWS EC2 / FastAPI backend |
| traderbot-frontend | 8421 | React dashboard |
| stacklens | 8430 | Cloud Run local emulation |
| testforge-api | 8440 | FastAPI hexagonal backend |
| testforge-dashboard | 8441 | React/TypeScript frontend |
| forge | 8450 | SaaS generator API |
| claudeguard | 8460 | Enterprise security platform |
| chimera | 8470 | GitHub-traction project |
| nexus-crm | 8480 | CRM platform |
| bank-in-a-box | 8490 | Azure-hosted banking demo |

## 11.2 Dotfiles Integration

The registry file at ~/.portman/registry.json is designed to be committed to a dotfiles repository (e.g. github.com/smeyatsky/dotfiles). This gives cross-machine consistency and a versioned audit trail of port assignments.

# In your dotfiles setup script: ln -s ~/dotfiles/portman/registry.json ~/.portman/registry.json # Or in .zshrc / .bashrc — export a project port by name: export TRADERBOT_PORT=$(portman check traderbot --value)

# 12. Open Questions and Decisions

- File locking: Should registry.json be file-locked during writes to prevent concurrent portman invocations from racing? (Likely: yes for v1 using fs2 crate)

- portman init: Should a first-run wizard exist to scan existing running services and pre-populate the registry?

- Shell completions: clap can auto-generate completions for bash/zsh/fish — include in v1 or defer?

- crates.io publish: portman is a strong candidate for open-source release. Decision on timing and licensing (MIT recommended) pending v1.0 stability.

- Windows support: std::net::TcpListener works cross-platform. dirs crate handles home directory. Windows should work with minimal effort — validate in v0.2.

# 13. Success Metrics

- Zero port conflicts across the Smeyatsky Labs portfolio within 30 days of v1.0 install

- portman list becomes the daily morning ritual check for active services

- registry.json committed to dotfiles and consistent across development machines

- portman shipped and listed on crates.io within 4 weeks of project start

- GitHub stars and external contributors within 60 days of public release

- Completion of RUSTY Rust learning objectives as evidenced by working, tested implementation

# 14. Appendix — Naming and Branding

The name portman was chosen for its directness (port + manager → portman), natural pronounceability, and the pleasing coincidence that it echoes the name of a beloved developer tool class. The binary name is portman. The crate name on crates.io is portman (check availability before publish).

Alternative names considered and rejected:

- portregistry — accurate but verbose

- porthub — conflicts with branding connotations

- localports — not memorable

- dockyard — evocative but too nautical / confusable with Docker

portman. Know your ports.